Code Migration Procedure

for PeopleSoft Applications

------------------------------------

Case 5 – Collection of non-urgent,

flawed and perfect PUUFs and mods

| PUUFs | Modifications |
| --- | --- |
| 1A. Review PS Customer Connection daily, for appropriate Updates/Fixes (see Appendix D) | 1B. Receive and assign functional modification requests to developer |
| 2A. Determine applicability of PUUF(s), then assign urgency level | 2B. Prepare written technical modification specs, using ACS technical specification templates |
| 3A. Create PUUFs implementation task lists and update Release project plan | 3B. Conduct peer review and obtain signoff of technical specifications |
| 4A. Develop testing requirements (see Appendix B), using ACS technical testing specifications template | 4B. Create modifications task lists and update Release project plan |
| 5A. Promote PUUF(s) into PS vanilla systems (see Appendix A) | 5B. Develop testing requirements (see Appendix B), using ACS technical testing specifications template |
| 6A. Perform testing steps for PS vanilla systems (see Appendix C) | 6B. Code modifications and unit test on Development |
| 7A. Promote PUUF(s) from PS vanilla system into Development (see Appendix A) | 7B. Conduct walkthru with customer(s), and obtain signoff on test results |

- Unit test combination of  PUUFs and modifications in Development

- If unexpected results occur, determine cause (see Appendix J)

- Conduct walkthru of combined PUUFs/modifications with customer(s), and obtain signoff on test results

- Promote PUUFs/mods from Development into Integration Test system (see Appendix A)

- Perform testing steps for Integration Test system (see Appendix C)

- If unexpected results occur, determine cause (see Appendix J)

- Promote PUUFs/mods from Integration Test system into System Test system

(see Appendix A)

- Perform testing steps for System Test system (see Appendix C)

- If unexpected results occur, determine cause (see Appendix J)

- Promote PUUFs/mods from System Test system into User Acceptance Test system

(see Appendix A)

- Perform testing steps for User Acceptance Test system (see Appendix C)

- If unexpected results occur, determine cause (see Appendix J)

- Promote PUUFs/mods into Upgrade and Parallel Test systems (see Appendix A)

- Perform testing steps for Parallel Test system (see Appendix C)

- Promote PUUFs/mods into Production system (see Appendix A)

- Promote PUUFs/mods into remaining systems (see Appendix A)

- Finalize and distribute technical and end-user documentation

Case 5 – Collection of non-urgent, flawed and perfect PUUFs and mods

|  | Sec. Adm. | DBA | Sys. Adm. | Developer | PS Dev. Mgr. | Customer(s) | Rel. Adm. |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # 1A |  |  |  |  |  |  | X |
| 2A |  | X | X |  | X | X | X |
| 3A | X | X | X | X | X |  | X |
| 4A |  |  |  | X |  | X | X |
| 5A | X | X | X | X |  |  | X |
| 6A | X | X | X | X |  | X | X |
| 7A | X | X | X | X |  |  | X |
| 1B |  |  |  |  | X |  |  |
| 2B |  |  |  | X |  |  |  |
| 3B |  |  |  | X | X |  | X |
| 4B | X | X | X | X | X | X | X |
| 5B |  |  |  | X |  | X | X |
| 6B |  |  |  | X |  |  |  |
| 7B |  |  |  | X |  | X |  |
| 8 |  |  |  | X |  |  |  |
| 9 |  |  |  | X | X | X | X |
| 10 |  |  |  | X | X | X |  |
| 11 | X | X | X | X |  |  | X |
| 12 | X | X | X | X | X |  | X |
| 13 |  |  |  | X | X | X | X |
| 14 | X | X | X | X |  |  | X |
| 15 | X | X | X | X | X |  | X |
| 16 |  |  |  | X | X | X | X |
| 17 | X | X | X | X |  |  | X |
| 18 | X | X | X | X | X | X | X |
| 19 |  |  |  | X | X | X | X |
| 20 | X | X | X | X |  |  | X |
| 21 | X | X | X | X | X |  | X |
| 22 | X | X | X | X |  |  | X |
| 23 | X | X | X | X |  |  | X |
| 24 |  |  |  | X |  | X | X |